## Slide 1: Learning Outcomes
Understand your role in the business world
Understand the basics of project management
Learn to work in Teams
Create a plan

## Slide 2: Needs-driven solutions
We don’t create solutions for problems that don’t exist
vs.
research, academia, curiosity, hobby…
We do create solutions out of need
The client/boss etc. will identify the need
Sometimes they don’t articulate it well
Start with a simple statement, and go deeper
Don’t solutionize right off the bat!

## Slide 3: Project Management-the problem
Understand the problem:
“What is it you need?”
“I want you to build a web server to…”
“No what is it you need?”
“Oh I need to communicate covid-19 progression.”
“Got it, why, to whom….”
Always asking “why?” helps simplify the problem to its basics

## Slide 4: What you will be doing:

## Slide 5: Project Management-the parameters
What are the constraints?
$
Time
Working hours, labour force…
What are the regulations
What are the resources I have?
Students –skill sets?
Free accounts

## Slide 6: Project Management-to dos
Sort out the roles/division of labour
Set out the milestones/deliverables
Set a timetable
Split up into specialties and come up with the microplans
  Exact timetables and steps
Set up a tracking system
Create fail safes

## Slide 7: Project Management-roles
Sort out the roles/division of labour
Identify strengths and weaknesses
Decide on organizational structure
  Leadership?
  Top-down vs. sideways?
  Round robin?
  Matrix of duties?
Decide on accountability

## Slide 8: Project Management-milestones
Define benchmarks (steps/goals)
Prioritize them
Attribute resources
  Time?
  $?
  Labour?
Set up contingency plans

## Slide 9: Project Management-timetables
Define a master timetable
Break each step into smaller timelines (tasks)
Attribute labour/task ownership
Set up contingency plans
Check progress

## Slide 10: Project Management-tracking system
Use SOME system
tracking
accountability
time
dependencies
blockers
sharing

## Slide 11: Project Management-tracking system
E.g. Gantt chart, Excel, Google Suites, Moodle, Trello:

## Slide 12: Project Management-platform
DECIDE ON A PLATFORM EARLY, EARLY, EARLY!
E.g.
Google Cloud Platform, Amazon Web Services, IBM-Watson, Microsoft Azure…
Must be able to dashboard, have hosting…
Must be able to run python 3, 2,…html….
FREE? Tiers…
Support? Dedicated/paid, open source…

## Slide 13: Project Management-to dos
Sort out the roles/division of labour
Set out the milestones/deliverables
Set a timetable
Split up into specialties and come up with the microplans
  Exact timetables and steps
Set up a tracking system
Create fail safes
Make sure you have at least 1 coder!
Tour Moodle